Initial Project Planning Template

| Date | 8 JULY 2026 |
| --- | --- |
| Team ID | - |
| Project Name | AI Powered Debt Relief & Financial Recovery Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using my email and password. | 2 | High | Bhumika Pandiri | O8-07-2026 | 09-07-2026 |
| Sprint-1 | User Login | USN-2 | As a user, I can securely log in to my account. | 1 | High | “ | 08-07-2026 | 10-07-2026 |
| Sprint-2 | Loan Management | USN-3 | As a user, I can add and manage my loan details. | 2 | High | “ | 10-07-2026 | 12-07-2026 |
| Sprint-2 | Expense Tracking | USN-4 | As a user, I can record and track my income and expenses. | 2 | Medium | “ | 12-07-2026 | 13-07-2026 |
| Sprint-3 | AI Recommendations | USN-5 | As a user, I receive AI-based debt repayment recommendations and EMI reminders. | 3 | High | “ | 13-07-2026 | 14-07-2026 |